# Nigerian Political War Room — Development Roadmap v1.0

# Overview

This roadmap provides a complete step-by-step guide to building the War Room system from ideation to production deployment.

# Phase 0: Foundation Setup (Days 1–3)

- Setup monorepo structure
- Initialize Next.js app
- Setup Supabase project
- Configure environment variables
- Setup Redis (Upstash)
- Setup GitHub repo
- Install dependencies

# Phase 1: Data Ingestion (Days 4–7)

- Build Twitter/X ingestion worker
- Build RSS news ingestion
- Normalize and push to Redis streams
- Store raw data in database
- Basic logging and monitoring

# Phase 2: Core Dashboard (Days 8–12)

- Build dashboard layout (military style)
- Display tweets and news
- Implement API routes in Next.js
- Setup WebSocket connection
- Real-time UI updates

# Phase 3: Intelligence Layer (Days 13–18)

- Build narrative clustering engine
- Implement trend detection
- Add influencer detection
- Create narrative scoring system
- Store structured intelligence

# Phase 4: AI Integration (Days 19–24)

- Integrate Claude API
- Build sentiment classification
- Create AI context builder
- Implement daily briefing generation
- Add response drafting system

# Phase 5: Alert System (Days 25–28)

- Build multi-signal alert engine
- Define alert rules (sentiment, velocity)
- Real-time alert push to UI
- Alert dashboard panel

# Phase 6: Advanced Features (Days 29–35)

- Add market data (NGX, FX)
- Implement live media feeds
- Build opposition tracker
- Add report export (PDF)

# Phase 7: Security & Optimization (Days 36–40)

- Implement authentication (Supabase Auth)
- Add RBAC roles
- Setup audit logging
- Optimize performance (caching, queries)
- Load testing

# Phase 8: Deployment (Days 41–45)

- Deploy frontend (Vercel)
- Deploy backend/workers (Railway)
- Setup monitoring (Sentry, Uptime)
- Configure domain

# Phase 9: Launch & Scaling (Days 46+)

- User onboarding
- Feedback loop implementation
- Scale services
- Optimize AI cost
- Add mobile enhancements

# Tech Stack Summary

- Next.js (Frontend + API)
- Node.js (Workers)
- Supabase (Database)
- Redis (Streams + Cache)
- Claude API (AI)
- Socket.io (Realtime)

# Final Goal

Deliver a real-time political intelligence and decision system that provides actionable insights and strategic advantage.